Wireshark(G2) meeting minutes

|  |  |
| --- | --- |
| Location: | C313A |
| Date: | 09-05-2017 |
| Time: | 10.45 |
| Attendees: | Ginka Anusha  Gurram Karthik  Hossen Saddam  Injeti Ravi Varma  Ivvala Venkata Sai Krishna Chaitanya  Kadamati Venkata Sai Sidhartha  Karumanchi Mahesh Chowdary  Kondepati Divya Naga Krishna  Sathi Santhosh Reddy  Janagam Anirudh |

# Agenda items

1. Name of moderator and secretaries is recorded: 30 seconds
2. Attendance check: 90 seconds
3. Schedule report (what is on schedule, what is delayed), what is the upcoming milestone: 3 minutes
4. Each team member has 30 seconds to report what are the issues (recorded in GitLab) they are working on: 5 minutes
5. Major problems coming up / free discussion: 10 minutes
6. OUTLINE OF TOPICS DISCUSSED IN MEETING:

* Progress of the project.
* Doubts got clarified.
* Contributions of each team members were discussed.

| Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| FRONT END:   * Registration & Login   Page   * User Profile Page   BACK END :   * Login/Registration * Chat System * Online Status * File Sharing * User & Admin functionalities * Interaction based on Restful API’s * Offline Messages to be sent as Email * Broadcast Messages   DOCUMENTATION FOR THE  Acceptance test plan (M4) | Divya Naga Krishna;  Venkata Sai Sidhartha;  Mahesh Chowdary  Nasirali  Anirudh  Venkata sai sidartha;  Injeti Ravi Varma;  DIvya Naga Krishna  Hossen Saddam  Venkata Sai Krishna Chaitnaya  Ginka Anusha  Injeti Ravi Varma  Venkata Sai Krishna Chaitanya ;  Santhosh Reddy  Mahesh chowdary;  Santhosh Reddy  Ginka Anusha  Anirudh  Gurram Karthik  Ginka Anusha | 03-04-2017  14-04-2017  05-04-2017  30-04-2017  17-04-2017  05-05-2015  15-05-2017  18-05-2017  06-05-2017  06-05-2017  14-05-2017 | Completed  Completed  Completed  Partially completed  Completed  Pending  Pending  Pending  Pending  Pending  Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |