Wireshark(G2) meeting minutes

|  |  |
| --- | --- |
| Location: | C313A |
| Date: | 23-05-2017 |
| Time: | 10.45 |
| Attendees: | Ginka Anusha  Gurram Karthik  Hossen Saddam  Injeti Ravi Varma  Ivvala Venkata Sai Krishna Chaitanya  Kadamati Venkata Sai Sidhartha  Karumanchi Mahesh Chowdary  Kondepati Divya Naga Krishna  Kovvuru Nasirali  Sathi Santhosh Reddy  Janagam Anirudh |

# Agenda items

1. Name of moderator and secretaries is recorded: 30 seconds
2. Attendance check: 90 seconds
3. Schedule report (what is on schedule, what is delayed), what is the upcoming milestone: 3 minutes
4. Each team member has 30 seconds to report what are the issues (recorded in GitLab) they are working on: 5 minutes
5. Major problems coming up / free discussion: 10 minutes
6. OUTLINE OF TOPICS DISCUSSED IN MEETING:

* For every individual, there should be at least 2 GIT check-ins per week.
* For every individual, there should be at least 2 issues per week.
* To do meaningful document commits.
* Discussion about the future aspects like completion of Restful APIs, Switch Configuration.
* Integration work of file sharing and Admin functionalities.
* Discussion about the User functionalities.
* Brief discussion of Acceptance plan.
* Project Demo on 07-05-2017 at 09:00 am.

|  |  |  |  |
| --- | --- | --- | --- |
| Action items | Owner(s) | Deadline | Status |
| FRONT END:   * Registration & Login   Page   * User Profile Page   BACK END :   * Login/Registration * Chat System * Online Status * File Sharing * User & Admin functionalities * Interaction based on Restful API’s * Offline Messages to be sent as Email * Broadcast Messages * Software Requirements Specification | Divya Naga Krishna;  Venkata Sai Sidhartha;  Mahesh Chowdary  Nasirali  Anirudh  Venkata sai sidartha;  Injeti Ravi Varma;  DIvya Naga Krishna  Hossen Saddam  Venkata Sai Krishna Chaitnaya  Ginka Anusha  Injeti Ravi Varma  Venkata Sai Krishna Chaitanya ;  Santhosh Reddy  Mahesh chowdary;  Santhosh Reddy  Ginka Anusha  Anirudh  Gurram Karthik  Ginka Anusha  Nasirali  Guuram Karthik  Mahesh Chowdary | 03-04-2017  14-04-2017  05-04-2017  30-04-2017  17-04-2017  05-05-2015  15-05-2017  18-05-2017  06-05-2017  06-05-2017  30-05-2017 | Completed  Completed  Completed  Completed  Completed  Pending  Completed  Pending  Completed  Pending  Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |